# 1. INTRODUCTION

## 1.1 Purpose

The purpose of this Software Test Plan (STP) is to define the testing approach, objectives, scope, resources, responsibilities, schedule, and procedures for testing the Hospital Management System (HMS).

The objective of testing is to verify that the Hospital Management System satisfies the functional and non-functional requirements specified in the Software Requirements Specification (SRS). Testing will ensure that the system performs hospital operations correctly, protects patient and medical information, provides appropriate access to different user roles, and operates reliably and efficiently.

This test plan provides a structured basis for designing test cases, executing tests, recording test results, identifying and tracking defects, and determining whether the system is ready for acceptance.

## 1.2 Scope

The testing scope covers the major functions and quality requirements of the Hospital Management System.

The following areas will be tested:

- User authentication and role-based access control.

- Patient registration and patient profile management.

- Doctor profile and availability management.

- Appointment scheduling, cancellation, and rescheduling.

- Doctor availability checking.

- Medical record management.

- Diagnosis and treatment recording.

- E-prescription creation and prescription management.

- Medicine dispensing records.

- Bill generation and payment recording.

- Appointment notifications and reminders.

- Report generation.

- Security and protection of patient information.

- Performance, reliability, usability, and other applicable non-functional requirements.

Testing will cover the interactions of the following system users:

- Patient

- Doctor

- Receptionist

- Pharmacist

- Administrator

- System Administrator

The system is intended to manage hospital operations and information through a centralized system. Testing will focus on the functionality and interfaces provided by the HMS and will not cover the internal implementation of external payment gateways, external laboratory systems, or external insurance systems beyond their required interfaces, consistent with the project scope.

## 1.3 References

The following documents will be used as references during the testing process:

- Hospital Management System Software Requirements Specification (SRS), Version 1.0.

- Hospital Management System Requirements Traceability Matrix (RTM).

- Hospital Management System Quality Attributes and Acceptance Tests.

- Hospital Management System UML Use-Case Diagrams.

- Applicable software testing standards and guidelines

1.4 Definitions and Acronyms

| Term | Definition |
| --- | --- |
| HMS | Hospital Management System |
| STP | Software Test Plan |
| SRS | Software Requirements Specification |
| RTM | Requirements Traceability Matrix |
| FR | Functional Requirement |
| NFR | Non-Functional Requirement |
| TC | Test Case |
| UAT | User Acceptance Testing |
| RBAC | Role-Based Access Control |
| EMR | Electronic Medical Record |
| UI | User Interface |
| API | Application Programming Interface |
| QA | Quality Assurance |

# 2. TEST ITEMS

The following components and functional areas of the Hospital Management System will be considered as test items:

### 2.1 User Authentication and Access Control

- User login using username/email and password.

- Secure logout and session termination.

- Role-based access control for different users.

- Access restrictions based on assigned roles.

### 2.2 Patient Management

- Patient registration.

- Viewing and updating permitted patient information.

- Searching and accessing patient records by authorized users.

### 2.3 Doctor Management

- Creation and management of doctor profiles.

- Management of doctor specialization and department.

- Management of doctor availability and appointment slots.

### 2.4 Appointment Management

- Scheduling appointments.

- Checking doctor availability.

- Selecting appointment date and time.

- Prevention of double booking.

- Appointment cancellation and rescheduling.

- Appointment confirmation and reminders.

### 2.5 Medical Record Management

- Creation and updating of medical records.

- Recording diagnosis and treatment information.

- Viewing previous medical records by authorized users.

### 2.6 Prescription Management

- Creation of electronic prescriptions.

- Recording medicine, dosage, frequency, duration, and instructions.

- Viewing authorized prescriptions.

- Recording medicine dispensing.

### 2.7 Billing and Payment Management

- Generation of bills for consultations, services, laboratory charges, medicines, and other applicable charges.

- Recording payments.

- Updating payment status.

### 2.8 Reports and Notifications

- Generation of reports related to patients, appointments, doctors, billing, and hospital operations.

- Appointment confirmations and reminders.

### 2.9 Security and Non-Functional Requirements

- Protection of patient and medical information.

- Role-based authorization.

- Secure communication using HTTPS.

- System performance and response time.

- Reliability and availability.

- Usability of the system

2.10 USER ROLES

| User Role | Major Areas Tested |
| --- | --- |
| Patient | Registration, profile management, appointments, medical records, prescriptions, bills and notifications |
| Doctor | Appointments, patient records, diagnosis, treatment and e-prescriptions |
| Receptionist | Patient registration, appointments, patient information and billing |
| Pharmacist | Prescription viewing and medicine dispensing |
| Administrator | User/doctor/department management and reports |
| System Administrator | System maintenance, security, backups and monitoring |

## 3. FEATURES TO BE TESTED

The following functional and non-functional features of the Hospital Management System will be tested to verify that the system meets the requirements specified in the SRS.

### 3.1 Functional Features

| Requirement ID | Feature to be Tested |
| --- | --- |
| HMS-F-001 | User authentication using valid username/email and password |
| HMS-F-002 | Role-based access for patients, doctors, receptionists, pharmacists, and administrators |
| HMS-F-003 | Secure logout and termination of active sessions |
| HMS-F-004 | Patient registration and creation of patient profiles |
| HMS-F-005 | Viewing and updating permitted patient demographic and contact information |
| HMS-F-006 | Authorized searching and access to patient records |
| HMS-F-007 | Doctor profile, specialization, department, and consultation slot management |
| HMS-F-008 | Doctor viewing of scheduled appointments and relevant patient information |
| HMS-F-009 | Appointment scheduling with an available doctor and time slot |
| HMS-F-010 | Doctor availability validation and prevention of double booking |
| HMS-F-011 | Appointment cancellation and rescheduling |
| HMS-F-012 | Appointment confirmation and reminder notifications |
| HMS-F-013 | Creation and updating of patient medical records |
| HMS-F-014 | Recording diagnosis, treatment details, and consultation notes |
| HMS-F-015 | Authorized access to previous medical records |
| HMS-F-016 | Creation of electronic prescriptions |
| HMS-F-017 | Viewing authorized prescriptions and recording medicine dispensing |
| HMS-F-018 | Generation of bills for consultations, medical services, laboratory tests, medicines, and other applicable charges |
| HMS-F-019 | Recording payments and updating payment status |
| HMS-F-020 | Generation of reports related to patients, appointments, billing, doctors, and hospital operations |

3.2 Non-Functional Requirements

| Requirement ID | Feature to be Tested |
| --- | --- |
| HMS-NF-001 | System response time of 3 seconds or less for at least 90% of transactions under normal operating load |
| HMS-NF-002 | System availability of at least 99.5% monthly, excluding scheduled maintenance |
| HMS-NF-003 | Protection of sensitive patient and user information and encryption during transmission |
| HMS-NF-004 | Data consistency and prevention of loss or corruption of patient, appointment, medical, prescription, and billing records |
| HMS-NF-005 | Clear and consistent user interface allowing common hospital tasks to be completed with minimal training |

3.3 Security Requirements

| Requirement ID | Feature to be Tested |
| --- | --- |
| HMS-SR-001 | Role-based access control for all defined user roles |
| HMS-SR-002 | Secure transmission of sensitive information using TLS 1.2 or higher |
| HMS-SR-003 | Secure one-way password hashing and prevention of plain-text password storage |
| HMS-SR-004 | Audit logging of authentication events, patient record modifications, billing changes, prescription changes, and administrative actions |
| HMS-SR-005 | Automatic termination or locking of inactive user sessions after the configured timeout |

### 3.4 Non-Functional Testing Focus

The following non-functional features will also be tested:

- Security: Verify authentication, authorization, privacy, secure sessions and protection of sensitive patient information.

- Performance: Verify that the system responds within acceptable time limits during normal operations.

- Reliability: Verify that the system performs consistently and handles failures appropriately.

- Usability: Verify that users can understand and operate the system easily.

- Availability: Verify that the system remains accessible during normal operating conditions.

- Maintainability: Verify that the system can be maintained and updated without adversely affecting existing functionality.

### 3.5 Security Testing Focus

Security testing will specifically verify:

- Correct username/email and password authentication.

- Prevention of unauthorized access to restricted functions.

- Correct role-based permissions.

- Secure session termination after logout.

- Protection of patient and medical information.

- Secure communication using HTTPS/TLS.

- Prevention of unauthorized access to medical records and prescriptions.

## 4. FEATURES NOT TO BE TESTED

The following features and components are outside the scope of testing for the Hospital Management System:

### 4.1 External System Internal Functionality

The internal functionality of external systems integrated with the HMS will not be tested. This includes:

- External payment gateway processing.

- External laboratory system processing.

- External insurance system processing.

Only the required interfaces and data exchange between the HMS and these external systems will be considered where applicable.

### 4.2 Third-Party Services

The internal implementation, availability, and security mechanisms of third-party services used by the system are outside the scope of this test plan.

### 4.3 Hardware and Network Infrastructure

Testing of the physical hardware, hospital network infrastructure, internet service provider, and underlying server infrastructure is outside the scope of application testing.

### 4.4 Medical Decision-Making

The HMS will not be tested for the correctness of medical diagnoses, treatments, or prescriptions made by healthcare professionals. Testing will verify that the system correctly records, stores, displays, and manages the information entered by authorized users.

### 4.5 Data Outside the HMS

Data that is not entered, generated, or managed by the Hospital Management System will not be tested as part of the application testing process.

### 4.6 Future Features

Features not specified in the current SRS and features planned for future versions of the Hospital Management System are excluded from the current testing scope

# 5. TEST APPROACH / STRATEGY

The Hospital Management System will be tested using a structured testing approach to verify both functional and non-functional requirements. Testing will be performed at different levels to identify defects at an early stage and ensure that the complete system works correctly.

### 5.1 Testing Levels

#### 5.1.1 Unit Testing

Individual modules and components of the HMS will be tested independently to verify that each component performs its intended function correctly.

Examples:

- Testing user authentication.

- Testing patient registration.

- Testing appointment validation.

- Testing bill calculation.

#### 5.1.2 Integration Testing

Integration testing will verify the interaction between different HMS modules and components.

Examples:

- Patient registration with appointment scheduling.

- Appointment management with notifications.

- Doctor records with prescription management.

- Billing with payment recording.

#### 5.1.3 System Testing

The complete Hospital Management System will be tested as an integrated system to verify that all functional and non-functional requirements are satisfied.

End-to-end workflows will be tested, such as:

Patient Registration → Appointment Scheduling → Doctor Consultation → Medical Record Update → Prescription → Billing → Payment

#### 5.1.4 User Acceptance Testing (UAT)

User Acceptance Testing will verify that the system satisfies the practical requirements of its intended users.

Testing will involve representative workflows for:

- Patient

- Doctor

- Receptionist

- Pharmacist

- Administrator

### 5.2 Testing Types

#### 5.2.1 Functional Testing

Functional testing will verify that each HMS function produces the expected result according to the SRS requirements HMS-F-001 to HMS-F-020.

#### 5.2.2 Security Testing

Security testing will verify:

- Authentication.

- Role-based access control.

- Unauthorized access prevention.

- Secure logout and session termination.

- Protection of patient and medical information.

- Secure communication using HTTPS/TLS.

#### 5.2.3 Performance Testing

Performance testing will verify that the HMS provides acceptable response times during normal and expected user loads.

#### 5.2.4 Usability Testing

Usability testing will verify that users can easily navigate the system, understand the available functions, enter information correctly, and receive understandable feedback.

#### 5.2.5 Compatibility Testing

The system will be tested on supported browsers and operating environments to verify that the user interface and major functions operate correctly.

#### 5.2.6 Regression Testing

Regression testing will be performed after modifications or defect fixes to ensure that previously working functionality has not been negatively affected.

### 5.3 Test Design Techniques

The following techniques will be used to design test cases:

- Equivalence Partitioning: Inputs will be divided into valid and invalid groups to reduce redundant testing.

- Boundary Value Analysis: Boundary values such as minimum and maximum allowable values will be tested.

- Decision Table Testing: Different combinations of conditions and their expected outcomes will be tested.

- Negative Testing: Invalid inputs and unauthorized actions will be tested to verify appropriate error handling and security.

- Use-Case Based Testing: Test cases will be derived from the HMS use cases and user workflows.

### 5.4 Defect Management

Defects identified during testing will be recorded and tracked using a defect management process. Each defect will include relevant information such as:

- Defect ID.

- Description.

- Related requirement/test case.

- Severity.

- Priority.

- Steps to reproduce.

- Expected result.

- Actual result.

- Current status.

After a defect is fixed, the corresponding test case will be executed again. Regression testing will also be performed where necessary.

### 5.5 Entry and Exit Criteria

Entry Criteria:

- Requirements and testable features are identified.

- Test environment is available.

- Build is available for testing.

- Required test data is prepared.

- Major blocking development issues are resolved.

Exit Criteria:

- Planned test cases have been executed.

- All critical and high-severity defects are resolved or formally accepted.

- Required functional and non-functional testing has been completed.

- Test results have been documented.

- Applicable acceptance criteria have been satisfied.

### 6.3 Database Environment

A dedicated test database will be used for testing the HMS.

The database will contain representative test data for:

- Patients.

- Doctors.

- Departments.

- Appointments.

- Medical records.

- Prescriptions.

- Medicines.

- Bills.

- Payments.

- User accounts and roles.

Test data will be separated from production data to prevent accidental modification or exposure of actual hospital information.

### 6.4 Network Environment

The HMS will be tested over a secure network environment.

- HTTPS will be used for secure communication.

- Network connectivity will be verified before executing system and integration tests.

- Network-related failures will be considered during reliability testing.

### 6.5 Test Data

Test data will include both valid and invalid inputs to verify normal and error conditions.

Examples include:

- Valid and invalid login credentials.

- Valid and invalid patient information.

- Available and unavailable appointment slots.

- Duplicate appointment attempts.

- Valid and invalid payment information.

- Authorized and unauthorized access attempts

# 7. TEST SCHEDULE

### 7.1 Test Schedule

Testing of the Hospital Management System will be carried out in stages based on the development and availability of the system modules.

The planned testing activities are:

| Testing Activity | Description |
| --- | --- |
| Requirements Review | Review the SRS and identify functional, non-functional, and security requirements to be tested. |
| Test Case Design | Prepare test cases and test data based on the identified requirements and RTM. |
| Test Environment Setup | Configure the application, database, network, user accounts, and other required components for testing. |
| Unit Testing | Test individual HMS modules such as authentication, patient management, appointment management, medical records, prescriptions, and billing. |
| Integration Testing | Test the interaction between different HMS modules and verify correct data flow between them. |
| System Testing | Test the complete integrated HMS against the specified functional, non-functional, and security requirements. |
| Security Testing | Test authentication, role-based access control, secure communication, password protection, audit logging, and session security. |
| Performance and Usability Testing | Verify response time, system availability, data consistency, and usability requirements. |
| Regression Testing | Re-test affected functionality after defects are fixed or system changes are introduced. |
| User Acceptance Testing | Test representative hospital workflows using the defined user roles and acceptance criteria. |
| Test Closure | Review test results, defect status, requirement coverage, and prepare the final Test Summary Report. |

# 8. TEST DELIVERABLES

### 8.1 Test Deliverables

The following documents and outputs will be prepared during the testing of the Hospital Management System:

| Deliverable | Description |
| --- | --- |
| Software Test Plan (STP) | Defines the testing scope, approach, schedule, resources, responsibilities, and testing procedures for the HMS. |
| Test Cases | Contains test case IDs, requirements, preconditions, test data, test steps, expected results, and actual results. |
| Test Data | Contains the data required to perform functional, security, performance, usability, and other testing activities. |
| Test Execution Results | Records the execution status and results of the planned test cases, including passed and failed cases. |
| Defect Reports | Documents defects identified during testing, including their description, severity, steps to reproduce, and status. |
| Regression Test Results | Records the results of re-testing performed after defect fixes or system modifications. |
| Requirements Traceability Matrix (RTM) | Maintains the mapping between HMS requirements and their corresponding test cases to ensure requirement coverage. |
| Test Summary Report | Summarizes the overall testing activities, test results, defects, requirement coverage, and final testing status. |

# 9. ROLES AND RESPONSIBILITIES

The following roles and responsibilities will be involved in the testing of the Hospital Management System.

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | VANISHREE | Prepare and maintain the Software Test Plan, coordinate testing activities, monitor test progress, and review test results. |
| Test Engineer | NISARGA | Design and execute test cases, prepare test data, record test results, identify defects, and perform regression testing. |
| Developer | SHLOKA | Implement the system, investigate reported defects, provide fixes, and support testing activities. |
| Hospital/Project Representative | PARNIKA | Review the system against the specified requirements, provide feedback, and participate in acceptance testing. |

### Role Details

QA Lead:
The QA Lead is responsible for planning and coordinating the overall testing activities. This includes preparing the STP, ensuring that the planned testing activities are carried out, reviewing test results, and monitoring the status of defects.

Test Engineer:
The Test Engineer is responsible for preparing test cases and test data, executing the tests, recording actual results, identifying defects, and performing regression testing after fixes.

Developer:
The Developer or development team is responsible for implementing the HMS functionality, analyzing defects reported during testing, providing necessary fixes, and supporting the testing team during defect verification.

Hospital/Project Representative:
The Hospital/Project Representative or project evaluator reviews whether the system satisfies the required hospital workflows and participates in acceptance testing and review of the final test results.

# 10. RISKS AND MITIGATION

The following risks may affect the testing and successful operation of the Hospital Management System. Appropriate measures will be taken to reduce their impact.

| Risk | Mitigation |
| --- | --- |
| Delay in availability of a stable system build | Coordinate with the development team and request stable builds before starting major test execution. |
| Test environment or database server unavailable | Maintain a separate test environment and backup test data where possible. |
| Loss or corruption of test data | Take regular backups of the test database and maintain controlled test data. |
| Incorrect role-based access permissions | Test each user role separately and verify that users can access only the functions permitted for their role. |
| Security vulnerabilities affecting patient information | Perform security testing for authentication, authorization, session management, password protection, and secure communication. |
| Network connectivity failure | Test the system under temporary network failures and verify that incomplete transactions do not corrupt system data. |
| Failure of external services such as payment, SMS, or email APIs | Use suitable test or mock interfaces where available and test how the HMS handles service failures. |
| Defects in appointment availability or double-booking validation | Perform boundary, negative, and concurrent booking tests using available and unavailable appointment slots. |
| Late identification of critical defects | Conduct regular test execution and defect reviews so that high-priority defects are identified and addressed early. |

The risks above are based on the SRS constraints and interfaces, which identify dependencies on the hospital network, centralized database, and possible external payment, laboratory, insurance, SMS, and email APIs.

# 11. ASSUMPTIONS AND DEPENDENCIES

The following assumptions and dependencies are considered while planning and executing the testing of the Hospital Management System.

### 11.1 Assumptions

- A stable and testable version of the Hospital Management System will be available before system testing begins.

- Required test data for patients, doctors, appointments, prescriptions, medicines, bills, payments, and user accounts will be available.

- The testers will have access to the required user roles for testing role-based functionality.

- The centralized database will be available during planned testing activities.

- The test environment will be configured according to the requirements of the HMS.

- Users involved in acceptance testing will be available to perform representative hospital workflows.

- Test data used during testing will be separate from actual production or patient data.

### 11.2 Dependencies

- The HMS depends on the availability of the centralized database server for storing and retrieving hospital information.

- Testing depends on a stable hospital network or Internet connection.

- Authentication and role-based access testing depend on the availability of the user account and authentication services.

- Notification testing may depend on external SMS or email services.

- Payment-related interface testing may depend on external payment gateway APIs where applicable.

- Laboratory, pharmacy, or insurance interface testing may depend on the availability of the corresponding external systems or APIs.

- Secure communication testing depends on HTTPS and TLS 1.2 or higher being configured for the test environment.

These dependencies follow from the operating environment, constraints, software interfaces, and communications requirements stated in the SRS.

# 12. SUSPENSION AND RESUMPTION CRITERIA

Testing of the Hospital Management System may be suspended when testing cannot be performed reliably because of major issues with the build, environment, database, or other required dependencies.

### 12.1 Suspension Criteria

Testing will be suspended under the following conditions:

- The test environment or database becomes unavailable.

- The application build is unstable and prevents execution of a significant number of planned test cases.

- A critical defect prevents testing of major HMS functions.

- Required test data or user accounts are unavailable.

- A required external service or interface is unavailable and prevents the planned testing activity.

- Network problems prevent reliable execution of system or integration tests.

### 12.2 Resumption Criteria

Testing will resume when:

- The test environment and database are available and stable.

- A stable application build is provided.

- Blocking or critical defects affecting testing have been resolved or an acceptable workaround is available.

- Required test data and user accounts are available.

- Required external interfaces or dependencies are available for testing.

- The testing team confirms that the system is stable enough to continue execution.

# 13. TEST CASE MANAGEMENT AND TRACEABILITY

Test cases for the Hospital Management System will be prepared based on the functional, non-functional, and security requirements specified in the SRS. Each requirement will be mapped to one or more test cases through the Requirements Traceability Matrix (RTM).

The RTM will be used to ensure that all specified requirements are covered by testing and that the test results can be traced back to the corresponding requirements. This is also consistent with the SRS acceptance criteria, which require each requirement to be traceable to a corresponding test case through the RTM.

### 13.1 Test Case Identification

Test cases will be organized according to the major HMS functions and testing areas.

| Test Case Group | Test Area |
| --- | --- |
| TC-AUTH | Authentication and Authorization |
| TC-PAT | Patient Management |
| TC-DOC | Doctor Management |
| TC-APT | Appointment Management |
| TC-MED | Medical Record Management |
| TC-PRES | Prescription Management |
| TC-BILL | Billing and Payment |
| TC-PERF | Performance |
| TC-SEC | Security |
| TC-UX | Usability |
| TC-REP | Reports |
| TC-REL | Reliability and Availability |
| TC-DATA | Data Integrity |

### 13.2 Requirements Traceability

The RTM will maintain the mapping between requirement IDs and their corresponding test cases. Examples include:

| Requirement ID | Test Case Reference |
| --- | --- |
| HMS-F-001 | TC-AUTH |
| HMS-F-002 | TC-AUTH |
| HMS-F-003 | TC-AUTH |
| HMS-F-004 | TC-PAT |
| HMS-F-005 | TC-PAT |
| HMS-F-007 | TC-DOC |
| HMS-F-009 | TC-APT |
| HMS-F-010 | TC-APT |
| HMS-F-013 | TC-MED |
| HMS-F-016 | TC-PRES |
| HMS-F-018 | TC-BILL |
| HMS-F-019 | TC-BILL |
| HMS-NF-001 | TC-PERF |
| HMS-NF-002 | TC-REL |
| HMS-NF-003 | TC-SEC |
| HMS-NF-004 | TC-DATA |
| HMS-NF-005 | TC-UX |
| HMS-SR-001 | TC-SEC |
| HMS-SR-002 | TC-SEC |
| HMS-SR-003 | TC-SEC |
| HMS-SR-004 | TC-SEC |
| HMS-SR-005 | TC-SEC |

### 13.3 Test Case Records

Each test case will contain the following information:

- Test Case ID

- Requirement ID

- Test Case Description

- Preconditions

- Test Data

- Test Steps

- Expected Result

- Actual Result

- Pass/Fail Status

- Defect ID, if applicable

- Tester and Test Date

# 14. TEST METRICS AND REPORTING

The following metrics will be collected during the testing of the Hospital Management System to monitor test progress, requirement coverage, and defect status.

### 14.1 Test Metrics

- Test Case Execution: Percentage of planned test cases that have been executed.

- Pass/Fail Percentage: Percentage of executed test cases that have passed or failed.

- Defect Count: Number of defects identified during testing.

- Defect Severity: Classification of defects based on their impact on the system.

- Defect Aging: Time taken to resolve reported defects.

- Requirement Coverage: Percentage of functional, non-functional, and security requirements covered by test cases.

- Regression Test Results: Results of testing performed after defect fixes or system changes.

### 14.2 Test Reports

The following reports will be prepared during the testing process:

- Test Execution Report: Provides the status and results of executed test cases.

- Defect Report: Records defects identified during testing and their current status.

- Test Progress Report: Provides information about testing progress, completed activities, and pending activities.

- Requirements Coverage Report: Shows the mapping and coverage of SRS requirements through the RTM.

- Final Test Summary Report: Summarizes the overall testing activities, test results, defects, requirement coverage, and final testing status.

# 15. APPROVALS

The Software Test Plan will be reviewed and approved by the members responsible for testing, development, and project review.

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | VANISHREE | Sep 16th 2026 |
| Test Engineer | NISARGA | Sep 16th 2026 |
| Developer / Dev Lead | SHLOKA | Sep 16th 2026 |
| Project Representative | PARNIKA | Sep 16th 2026 |

Note: Signatures and dates will be added after the Software Test Plan has been reviewed and approved by the respective members.